KIRT

Knowledge In Real Time

Demo/MVP planning and gap analysis

Draft for team alignment

March 20, 2026

Core team: Carlos Marques, Jeff Rusk, Dr. Jonathan Gough, Caleb Crisci, Roy Bales

1. Purpose and scope

This document captures the current state of KIRT Demo/MVP planning, identifies what we have, what we’re missing, and what needs team agreement before build begins. The goal is to walk away with a shared definition of what “done” looks like for the MVP demo.

Key question for the team - What does the Demo/MVP include? Getting through Prepared Engagement would be a solid MVP; getting through Client Deliverables would be a WOW. - Recommendation: Target Prepared Engagement as MVP scope, with demo data that shows the path into Phase 3 and 4.

2. SAF framework reference (as-is)

The framework below is the current SAF phase structure. This section is included for reference only and should not be modified in this review.

Phase 1: Account intelligence

Pre-requisites: Salesforce data, public data sources, solution domains and offerings catalog

- Growth scoring

- White space grid

- Public data sources

Phase 2: Prepared engagement

Pre-requisites: Tier assignment and white space grid

- Meeting brief

- Discovery questions (business, industry, solution)

Phase 3: Discovery and scoring

Pre-requisites: Meeting brief, notes/transcripts, catalog with maturity ratings, opportunity scoring model

- Signal capture

- Opportunity scoring

- Offering maturity gate

Phase 4: Client deliverables

Pre-requisites: Scored opportunity, passed offering maturity gate, account intelligence, meeting signals

- Reframe deck

- Focused assessment kickoff

- Transformation roadmap

- EBR/QBR package

Phase 5: Enablement and progression

Pre-requisites: Active engagements, Phase 4 deliverables

- Insight drops

- Win/loss patterns

- Advancement triggers

Phase 6: Continuous threads

- Mapping and tracking key stakeholders (SF+)

- Outcome register (win wires and past performance)

- White space grid

- Offering catalog

- Governance

3. MVP scope definition

The table below maps each framework phase to its MVP inclusion status. The recommendation is to build enough demo data and functionality to credibly walk through Phases 1–2 live, with static/mockup views into Phases 3–4 to show the vision.

| Phase | MVP status | What we show | What we need |
| --- | --- | --- | --- |
| 1. Account intelligence | In MVP | Growth scores, white space grid, public data pulled for demo accounts | SF export or mock data, offerings catalog, scoring model definition |
| 2. Prepared engagement | In MVP | Meeting brief generation, discovery question sets (business, industry, solution) | Tier assignment logic, completed white space grid, question taxonomy |
| 3. Discovery and scoring | Stretch | Static mockup of signal capture, scored opportunities from demo data | Scoring model, maturity ratings, transcript/notes samples |
| 4. Client deliverables | WOW target | Sample reframe deck, assessment kickoff template from demo account | Deliverable templates, full pipeline of scored + gated opportunities |
| 5. Enablement and progression | Post-MVP | Concept slides only; needs structural definition before build | Defined trigger model, win/loss taxonomy, insight delivery mechanism |
| 6. Continuous threads | Ongoing | Stakeholder map, white space grid, outcome register seeded with demo data | Offerings catalog, governance framework, stakeholder tracking model |

4. Test data strategy

Good demo data is critical. It needs to be realistic enough to be credible, varied enough to exercise the platform, and structured to align with the framework phases.

What does good test data look like?

The demo data set should include at minimum:

| Data type | Purpose | Notes / open questions |
| --- | --- | --- |
| Meeting notes | Phase 2–3: feed meeting briefs and signal capture | Need samples across quality levels (clean vs. messy) |
| Call transcripts | Phase 3: signal extraction and scoring | How many accounts? What depth per account? |
| BSE documents | Phase 1–2: account context and white space | Obfuscated versions of real BSEs or fully synthetic? |
| SOW samples | Phase 3–4: engagement history and offerings validation | Need to show linkage to offerings catalog |
| SF account data | Phase 1: growth scoring and tier assignment | Export mock or build synthetic SF-shaped data? |
| Offerings catalog | All phases: foundation for white space, scoring, maturity | Does not exist yet — CRITICAL GAP |
| Public data pulls | Phase 1: industry context, financial data, news | Define which public APIs/sources to simulate |

Data quality question: clean data only, or mixed?

Decision needed - Do we demo with clean data only, or intentionally include messy data (duplicates, misfiled docs, inconsistent naming) to show KIRT’s ability to handle real-world conditions? - If we include bad data, do we stage it within a single client folder or spread it across sources to simulate realistic sprawl? - Recommendation: Include a mix. Show one “clean” account and one “messy” account to demonstrate KIRT’s value in both scenarios.

Data should align to phases

Each demo account should have data seeded for the phases we intend to show. For MVP (Phases 1–2), every demo account needs at minimum: SF-shaped account data, a completed white space grid, tier assignment, and enough context to generate a meeting brief and discovery questions.

5. Data sources to simulate

The demo environment needs to simulate realistic source systems. The question is how closely we mirror actual Pellera infrastructure vs. building purpose-fit demo fixtures.

| Source | Simulate how? | Feasibility | Open question |
| --- | --- | --- | --- |
| Obfuscated internal data | Heavily anonymized versions of real Pellera account data | Medium | Legal/compliance review needed? How much obfuscation is enough? |
| PMO-structured SP site | Mock SharePoint site with realistic folder structure and metadata | High | Can we replicate a SP doc library structure locally, or do we need a live SP instance? |
| Teams docs (SP backend) | Documents pulled from Teams-linked SP libraries | Medium | Do we simulate the Teams integration layer, or just the SP storage? |
| Offerings/solutions matrix | Structured catalog mapping solutions to domains, maturity, and accounts | High (to build) | This is foundational and does not exist yet. Needs to be created before demo data can reference it. |
| Salesforce (mock export) | CSV/JSON shaped like SF account, opportunity, and contact exports | High | Do we use SF sandbox, or build mock data externally? |
| Public data sources | Pre-pulled snapshots of SEC filings, earnings calls, LinkedIn, news | High | Which public APIs do we actually plan to integrate in production? |

Sample accounts: public vs. private, new vs. existing

Decision needed - How many demo accounts do we need? Recommendation: 3–4 accounts covering these scenarios. - Public company + existing client: shows full data richness (SEC data, earnings, prior engagements) - Public company + new prospect: shows KIRT’s value for greenfield research - Private company + existing client: shows how KIRT performs with limited public data but rich internal history - Private company + new prospect: stress-tests the platform on thin data (what does KIRT do when it has very little to work with?)

6. Known gaps and missing pieces

These items must be resolved before the MVP build can proceed with confidence. Some are content gaps (things that don’t exist yet), some are structural gaps (things that exist but are poorly defined), and some are access gaps (things we can’t reach).

| Gap / question | Status | Notes / next step |
| --- | --- | --- |
| Offerings and solutions list | Gap | No structured catalog exists. Foundational for white space, scoring, and maturity. Must be created. |
| Offering/solution maturity scoring model | Gap | How do we rate maturity? Who defines the rubric? This gates Phase 3 functionality. |
| Opportunity scoring model | Gap | What signals feed the score? What weights? Need a working model, even if simplified for MVP. |
| Growth scoring definition | Gap | What inputs drive account growth scores? Need formula or at least the variables. |
| Tier assignment criteria | Gap | What determines Tier 1/2/3? Revenue? Strategic value? Relationship depth? |
| Discovery question taxonomy | Discuss | Questions exist across business/industry/solution, but are they formalized and mapped to offerings? |
| Deliverable templates (reframe deck, assessment, roadmap, EBR/QBR) | Discuss | Do usable templates exist, or do we need to create them for demo? |
| Phase 5 (enablement and progression) is loosely defined | Gap | Lots of good ideas (insight drops, win/loss patterns, advancement triggers) but no structured model. What triggers an insight drop? What’s the win/loss taxonomy? How are advancement triggers defined and measured? |
| Governance model for continuous threads | Discuss | Who owns updates to the white space grid, offerings catalog, and stakeholder maps? What’s the cadence? |
| Salesforce access for demo data | Discuss | Can we export real (obfuscated) data, or do we need a sandbox? What objects do we need? |
| SharePoint structure for PMO simulation | Discuss | Can we build a mock SP site, or do we need to use the existing KIRT SP site? |
| Public data API access for production | Discuss | Which APIs are in scope? SEC EDGAR, LinkedIn, news aggregators? Any licensing costs? |
| Teams/SP backend integration | Discuss | Are we simulating Teams doc access or actually connecting to Graph API? |

Additional questions surfaced during review - How do we handle the offering catalog versioning? Offerings evolve; the catalog needs to support point-in-time snapshots. - What is the relationship between the white space grid and the offerings catalog? Is white space purely a gap analysis, or does it also score current penetration? - For signal capture (Phase 3): what constitutes a “signal”? Do we have a signal taxonomy or are we building one? - Who is the intended demo audience? Internal leadership, potential technology partners, prospective clients? This affects what we emphasize. - Do we need role-based views in the MVP (e.g., account lead vs. practice lead vs. executive)? - What does the outcome register (win wires, past performance) actually look like? Is there a template, or are we defining the schema?

7. Data access constraints

What we can actually access today determines what’s realistic for the MVP timeline. This section is intentionally separate from “what we want to simulate” to force a pragmatic conversation.

| Source | Access today? | Limitation | Workaround |
| --- | --- | --- | --- |
| Salesforce | Partial | May not have API access or sandbox | Build mock CSV exports matching SF schema |
| SharePoint (KIRT site) | Yes | No admin/SPFx access | Use document libraries and wiki pages directly |
| Teams backend | Unclear | Graph API permissions TBD | Simulate with SP document libraries |
| Public data (SEC, news) | Yes (free tiers) | Rate limits, no real-time | Pre-pull and cache snapshots for demo |
| LinkedIn data | No direct API | Scraping prohibited | Manual research or use enrichment tool |
| Internal docs (BSEs, SOWs) | Yes (with access) | Obfuscation effort required | Prioritize 3–4 representative samples |

What does this limit us to? - If SF access is limited, Phase 1 scoring must be driven by mock data or manual inputs. This is fine for demo but affects credibility if the audience expects live SF integration. - Without Graph API access, Teams integration is a future state. Demo can show SP document libraries as the data source. - LinkedIn enrichment will likely require a third-party tool (e.g., Apollo, ZoomInfo) in production. For demo, manual research or pre-built profiles. - The biggest constraint is the offerings catalog: without it, white space analysis, scoring, and maturity gating all run on placeholder logic.

8. Recommended next steps for team alignment

These are the decisions and actions needed before build can start. Ordered by dependency and urgency.

- Align on MVP scope: Confirm Prepared Engagement (Phases 1–2) as the MVP target, with Phase 3–4 shown as mockups/static views.

- Build the offerings catalog: This is the single biggest blocker. Assign an owner and a target completion date.

- Define scoring models: Growth scoring, opportunity scoring, and maturity scoring all need at least a v0.1 definition. Doesn’t need to be perfect for MVP.

- Select demo accounts: Pick 3–4 accounts covering the public/private and new/existing matrix. Start data collection.

- Resolve data access: Confirm SF access path, SP site approach, and public data API choices.

- Structure Phase 5: Even though it’s post-MVP, the concepts need tightening. Assign someone to draft a v0.1 of insight drops, win/loss taxonomy, and advancement triggers.

- Decide on data quality strategy: Clean only vs. mixed. If mixed, define what “messy” looks like for each data type.

- Identify demo audience: Who are we showing this to? The answer shapes what we emphasize and what fidelity level is needed.